# Test Plan: VWO Login Dashboard

## 1. Introduction and Goals

### 1.1 Purpose

The purpose of this Test Plan is to outline the strategy, scope, resources, and schedule necessary to thoroughly test the VWO Login Dashboard (app.vwo.com). This document ensures that the final product is secure, highly performant, compliant, and delivers an exceptional user experience that aligns with the business objectives of minimizing login friction and supporting VWO's global enterprise clientele.

### 1.2 Scope of Testing

The scope covers all functional, non-functional, and technical requirements outlined in the Product Requirements Document (PRD), focusing on:

- The entire user journey, from initial access to successful dashboard transition.

- Core authentication mechanisms (Email/Password, SSO, 2FA).

- Adherence to modern web standards, accessibility (WCAG), and enterprise security guidelines (GDPR, OWASP).

- Performance under anticipated peak load conditions.

In Scope:

- Login/Logout functionality

- Password recovery and reset flows

- SSO integration points (SAML, OAuth)

- Input validation and error handling

- Responsive design across major devices

- Security features (Rate Limiting, Encryption)

- Accessibility features (ARIA, Keyboard Navigation)

Out of Scope:

- Detailed testing of the VWO Core Platform features (This is a subsequent integration/UAT step).

- Full functional testing of all external marketing tools (Integration points will be tested, but the tools themselves are out of scope).

### 1.3 Testing Objectives

- Functionality: Verify that all authentication methods (E/P, SSO, 2FA) work correctly and consistently.

- Security: Ensure the login system is impervious to common attacks (brute force, injection, session hijacking) and complies with global regulations (GDPR).

- Performance: Guarantee fast page load times and stability under high concurrent user load.

- Usability: Confirm the user experience is intuitive, accessible (WCAG AA), and responsive across all supported devices.

- Compliance: Validate adherence to all stipulated technical standards (HTTPS, Encryption, OWASP).

## 2. Testing Strategy and Approach

### 2.1 Testing Approach

A combination of testing methodologies will be employed, emphasizing a risk-based approach that prioritizes security and core functionality.

| Methodology | Focus Area | Key Activities |
| --- | --- | --- |
| Functional Testing | Business Logic & User Flows | Testing all explicit user paths (Success, Fail, Reset, SSO). |
| Security Testing | Authentication & Compliance | Vulnerability scanning, penetration testing (Pen-Testing), input sanitization checks. |
| Performance Testing | Scalability & Speed | Load and Stress testing to simulate peak user traffic and measure latency. |
| Compatibility Testing | Cross-Browser & Device Support | Testing on target browsers (Chrome, Edge, Safari) and devices (iOS, Android, Desktop). |
| Accessibility Testing (A11y) | Usability for All Users | Screen reader testing, keyboard navigation checks (WCAG adherence). |
| Negative Testing | Edge Cases & Error Handling | Testing malicious inputs, invalid states, session expiration misuse. |

### 2.2 Test Levels (The V-Model Approach)

The testing will follow a layered approach to ensure completeness:

- Unit Testing (Development): Performed by developers to validate individual code components (e.g., password hashing function, validation regex).

- Integration Testing (QA): Verifying how different modules interact (e.g., the form submitting data to the session management service; SSO connection handshake).

- System Testing (QA/Security): Testing the entire system against the PRD requirements in a near-production environment. This covers all end-to-end user journeys.

- User Acceptance Testing (UAT): Performed by key stakeholders (Marketing, Product Management) to confirm the system meets real-world business needs and usability expectations.

- Performance Testing (Dedicated Team): Separate testing cycles for load, stress, and endurance.

## 3. Detailed Test Scenarios and Cases

Given the complexity, testing will be broken down into highly specialized test domains.

### 3.1 🔐 Security and Authentication Testing

(Focus: Enterprise Security, OWASP Compliance, GDPR)

| Test ID | Test Area | Test Case Description | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| SEC-001 | Brute Force Protection | Attempt multiple failed login attempts with a single account. | System must enforce rate limiting and temporarily lock the account/IP address. | High |
| SEC-002 | Data Encryption | Monitor network traffic during login/reset flow. | All data must be transmitted using HTTPS/TLS encryption. | Critical |
| SEC-003 | Input Injection | Input malicious scripts (XSS/SQL) into email and password fields. | System must sanitize and reject the input without error or vulnerability. | Critical |
| SEC-004 | SSO Authentication | Log in via SAML/OAuth integration using a test enterprise account. | User must be redirected securely and immediately to the dashboard. | High |
| SEC-005 | Session Management | Log in, wait for the configured timeout period, and try to access the dashboard. | The user must be automatically logged out and redirected to the login page. | High |
| SEC-006 | 2FA Enforcement | Attempt login with correct E/P but fail to provide the correct 2FA code. | Login must fail, and the system must prompt the user for the correct code. | Critical |

### 3.2 ⚙️ Functional & User Flow Testing

(Focus: Core PRD Functionality, User Journey)

| Test ID | Test Area | Test Case Description | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| FUNC-001 | Successful Login (E/P) | Use valid email/password. | User is redirected immediately to the personalized dashboard (Profile data integrity checked). | Critical |
| FUNC-002 | Failed Login | Use invalid email or password. | Display a generic, actionable error message (e.g., "Invalid credentials") without specifying which field was wrong. | High |
| FUNC-003 | Forgot Password Flow | Initiate recovery for a test account. | User receives a unique, time-limited secure token via the specified channel (Email/SMS). | Critical |
| FUNC-004 | New User Registration | Click the "Sign Up / Free Trial" link. | User is directed to a dedicated, simple registration path with minimal friction. | High |
| FUNC-005 | Remember Me | Check the "Remember Me" box and log out. | Credentials must be securely stored/persistent for the defined time; re-login is one-click. | Medium |
| FUNC-006 | Error Recovery | Attempt to access a profile/setting page without being logged in. | System must redirect the user back to the secure login page. | High |

### 3.3 🚀 Performance and Scalability Testing

(Focus: Load Time, High Availability, Peak Traffic)

| Test ID | Test Area | Test Case Description | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| PERF-001 | Page Load Time (Baseline) | Measure page load time under ideal conditions. | Page must load completely within 2 seconds. | Critical |
| PERF-002 | Load Testing (Peak Load) | Simulate 5,000 concurrent users attempting to log in. | Authentication service must handle the load with acceptable latency (e.g., under 3 seconds). System must remain stable. | Critical |
| PERF-003 | Resource Utilization | Monitor CPU and Memory usage during peak load. | Server resource utilization must remain within safe operating limits (no bottlenecks). | High |
| PERF-004 | Global Latency | Test load times from geographically distant regions (e.g., Asia, Europe, US). | Load times must meet target metrics globally due to CDN utilization. | High |

### 3.4 ♿ Accessibility and Usability Testing

(Focus: WCAG Compliance, UX)

| Test ID | Test Area | Test Case Description | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| ACC-001 | Keyboard Navigation | Attempt to navigate the entire form (labels, inputs, buttons) using only the Tab key. | Focus must move sequentially and logically through all interactive elements. | Critical |
| ACC-002 | Screen Reader Compatibility | Test the form using a common screen reader (e.g., NVDA, VoiceOver). | All fields, labels, and error messages must be correctly announced using proper ARIA labels. | Critical |
| ACC-003 | Mobile Responsiveness | Test the entire flow (login, error, success) on small phone screens and tablets. | Layout must fluidly adjust; no horizontal scrolling or truncated elements. | Critical |
| ACC-004 | Dark/Light Mode | Toggle between the two themes. | All components must render correctly, and contrast ratios must be maintained in both modes. | High |

## 4. Test Environment, Resources, and Exit Criteria

### 4.1 Test Environment and Tools

- Environments: Dedicated Staging/UAT environment, isolated from Production.

- Hardware: Mix of modern desktops, tablets, and mobile devices (iOS/Android).

- Browsers: Latest versions of Chrome, Edge, Safari, Firefox.

- Tools:

  - Performance: JMeter, LoadRunner (or equivalent cloud load testing tool).

  - Security: OWASP ZAP/Burp Suite.

  - Testing Management: Jira/TestRail.

### 4.2 Exit Criteria (Definition of Done)

Testing will be deemed complete when the following conditions are met:

- Test Coverage: 100% of high-priority functional use cases have been executed.

- Bugs: All critical (P1) and high (P2) bugs are closed, verified, and regression tested.

- Performance: The system passes load testing with acceptable response times under peak simulated load.

- Sign-Off: Key stakeholders (Product Owner, Engineering Lead) have formally signed off on the test results.

### 4.3 Risk Assessment

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Scope Creep | Delays release timeline. | Adhere strictly to the agreed-upon MVP scope; changes must pass formal change request review. |
| Performance Bottlenecks | Slow user experience at peak times. | Implement load testing early (Shift-Left testing) and identify resource bottlenecks proactively. |
| Security Vulnerabilities | Data breach or unauthorized access. | Conduct dedicated penetration testing (Pen Testing) by an external security team before launch. |
| Inconsistent Cross-Browser Experience | Poor usability for specific user groups. | Create dedicated test matrices for major browser versions (Chrome, Safari, Edge) and verify consistency. |